# Faculty Attendance System Project Documentation

## Document Control

| Item | Details |
| --- | --- |
| Project Name | Faculty Attendance System |
| Document Version | v1.0 |
| Date Created | June 18, 2026 |
| Last Updated | June 18, 2026 |
| Prepared By | Generated from the application repository; review and confirmation required by the project team |
| Delivery Lead / Project Manager | Not specified in the repository |
| Scrum Master | Not specified in the repository |
| Tech Lead / Development Lead | Not formally specified; principal repository contributors include Christian R. Gomelan, Tyron Bechayda, and Dan Jaspher Delvo |
| Project Owner | Institution / academic administration — formal owner to be confirmed |
| Final Approver | To be confirmed |
| Project Status | Active development / pre-release validation |

# 1. Project Overview

## Project Title

Faculty Attendance System

## Project Purpose

The project digitizes faculty attendance management by combining biometric device logs, approved online attendance, official and temporary schedules, manual attendance workflows, attendance reconciliation, and Daily Time Record (DTR) generation in one role-controlled web application.

## Project Goal

Provide a reliable, auditable, and efficient source of truth for faculty schedules, attendance events, exceptions, approvals, and monthly DTR outputs.

## Project Objectives

1. Automate ingestion and reconciliation of biometric and online attendance records.

2. Allow faculty to review attendance, schedules, and submit supported correction or exception requests.

3. Provide administrators with approval, schedule, holiday, import, reporting, backup, and RBAC tools.

4. Generate consistent monthly DTR previews, PDFs, and batch ZIP exports.

5. Maintain activity logs and permission-based access to sensitive employee attendance data.

# 3. Project Request Details

| Item | Details |
| --- | --- |
| Requestor Name | Not specified in the repository |
| Requesting Department / Team | Academic administration / Human Resources / Information Technology |
| Project Owner | To be formally assigned |
| Final Approver | To be formally assigned |
| Date Requested | Repository development began February 3, 2026 |
| Target Completion Date | Not specified |
| Priority Level | High |
| Request Type | New System / Automation / Dashboard / Reporting / Process Improvement |

# 4. Business Justification

## Business Need

Faculty attendance requires accurate comparison of actual attendance against assigned teaching schedules, while accommodating holidays, schedule changes, online work, missing punches, undertime, manual corrections, and official reporting.

## Current Problem / Pain Point

Attendance data may originate from disconnected biometric devices, spreadsheets, schedule systems, screenshots, and manual requests. Without central reconciliation, staff must repeatedly match logs to faculty and schedules, resolve duplicates, verify exceptions, and prepare DTRs manually.

## Expected Output

A centralized application that imports and validates logs, synchronizes faculty schedules, computes attendance status, routes requests for approval, tracks administrative actions, and produces monthly DTR files.

## Impact if Not Implemented

Continued manual work, delayed payroll or compliance reporting, inconsistent attendance calculations, weak traceability, duplicate records, unresolved missing punches, and increased risk of unauthorized access or unverified attendance adjustments.

# 5. Stakeholders and Roles

| Role | Name / Group | Responsibility |
| --- | --- | --- |
| Project Owner | To be confirmed | Owns business requirements, policy decisions, and final acceptance. |
| Delivery Lead / PM | To be confirmed | Coordinates scope, documentation, testing, release, and handoff. |
| Tech Lead | To be confirmed | Owns architecture, integration, code quality, and deployment direction. |
| Developers | Christian R. Gomelan; Tyron Bechayda; Dan Jaspher Delvo; other contributors | Implement backend, frontend, database, integration, tests, and deployment assets. |
| QA / UAT Testers | To be assigned | Validate attendance rules, permissions, reports, and operational workflows. |
| Administrators / HR Staff | System users | Manage schedules, imports, approvals, holidays, DTRs, backups, and access. |
| Heads of Academic Program | System users | Review schedules, attendance, and faculty requests based on assigned permissions. |
| Faculty | End users | View records and submit schedule, online attendance, undertime, or manual attendance requests. |
| Biometric Device Agents | Registered machine agents | Push biometric logs through the authenticated API. |

# 6. RACI Matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed

| Activity | Project Owner | PM | Tech Lead | Developer | QA / UAT | Admin / HR |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements and scope | A | R | C | I | C | C |
| Architecture and integration | I | C | A/R | R | C | C |
| Security and access review | A | R | R | C | C | C |
| Implementation and sprint work | I | C | A | R | C | I |
| Testing and UAT | A | R | C | C | R | R |
| Deployment and rollback | I | R | A/R | R | C | I |
| Handoff and closure | A | R | C | C | C | R |

# 7. End-to-End Delivery Process Tracking

| Stage | Status | Owner | Target Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Project Request Submitted | Done | Project team | — | February 3, 2026 | Initial repository commit. |
| Discovery / Clarification | Done | Project team | — | — | Core faculty and admin workflows implemented. |
| Scoping | Done | Project team | — | — | Scope represented by current routes, pages, models, and tests. |
| Architecture Review | In Progress | Tech Lead | To be set | — | This document provides a repository-derived review. |
| Security / Privacy Review | In Progress | Project Owner / IT | To be set | — | Formal institutional review remains required. |
| Execution and Sprint Management | In Progress | Development team | — | — | Active branch: dan-branch. |
| Test Strategy and Quality Control | In Progress | Development / QA | To be set | — | Automated tests exist; full PHP execution could not be verified in this environment. |
| UAT / Testing | Not Started / Not evidenced | UAT owner | To be set | — | No signed UAT evidence in the repository. |
| Release and Rollback Readiness | In Progress | Tech Lead | To be set | — | Docker, backups, queues, scheduler, and Nginx assets are present. |
| Deployment | Not formally confirmed | Deployment owner | To be set | — | Container deployment maps Nginx to host port 8100. |
| Handoff / Closure | Pending | PM / Project Owner | To be set | — | Requires acceptance, support assignment, and final sign-off. |

# 8. Scope Definition

## In-Scope Items

1. Faculty and separate administrator authentication, password reset, profile, guard, role, and permission controls.

2. Faculty dashboard, attendance history, schedule display, biometric log visibility, analytics, and DTR generation.

3. Faculty schedule-change, online-attendance, undertime, missing-time, and manual-attendance requests with attachments.

4. Administrative dashboards, schedules, holidays, request approvals, manual attendance, imports, DTR export, backups, RBAC, and activity logs.

5. Biometric spreadsheet/CSV import and authenticated device-agent API ingestion.

6. FLSS room, faculty, official schedule, and temporary schedule synchronization.

7. Attendance reconciliation across official schedules, operational schedules, approved changes, biometric logs, online attendance, and holidays.

8. Queued PDF and ZIP generation, database-backed queues, scheduled synchronization, and backup operations.

## Out-of-Scope Items

1. Payroll calculation, salary computation, and direct payroll disbursement.

2. Biometric device firmware, device enrollment, or physical network installation.

3. Native Android or iOS applications.

4. Formal institutional policy approval, legal review, and data-retention policy definition.

5. Infrastructure procurement and production hosting account setup.

## Deliverables

| Deliverable | Description | Owner |
| --- | --- | --- |
| Web application | Laravel 12 and Inertia React faculty/admin application. | Development team |
| Database schema | 47 migrations covering users, faculty, schedules, attendance, requests, logs, RBAC, jobs, agents, and backups. | Development team |
| Biometric ingestion interfaces | Spreadsheet/CSV import plus Sanctum-authenticated JSON API. | Development team |
| DTR reporting | Preview, individual PDF, batch PDF ZIP, status, and download workflows. | Development team |
| Deployment assets | Dockerfiles, Docker Compose, Nginx, worker, scheduler, MySQL, and Redis services. | Deployment owner |
| Project documentation | This repository-derived project dossier. | Project team |

## Assumptions

1. Faculty, users, departments, and schedules are correctly mapped by institutional identifiers.

2. Biometric device clocks and server time use an agreed timezone and are maintained accurately.

3. FLSS API credentials, endpoint availability, and published schedule data are managed externally.

4. Administrative users review evidence and requests according to institutional policy.

## Dependencies

| Dependency | Owner | Target Date | Status |
| --- | --- | --- | --- |
| MySQL 8.4 database | Infrastructure | Before deployment | Configured |
| PHP runtime and required extensions | Infrastructure | Before deployment | Configured in Docker |
| Node/Vite production build | Development | Each release | Verified June 18, 2026 |
| FLSS API and HMAC key | External system owner | Before synchronization | Configuration required |
| Biometric agents and Sanctum tokens | IT / Device administrator | Before device sync | Management command implemented |
| Queue worker and scheduler | Infrastructure | Before production use | Configured in Docker Compose |

# 9. Architecture and Technical Design Review

## Purpose

This section validates the application structure, data flow, integrations, and operational design.

## Technical Design Summary

| Item | Details |
| --- | --- |
| Recommended Platform / Tech Stack | PHP 8.x, Laravel 12, Inertia Laravel 2, React 18, Tailwind CSS 3, Vite 7, MySQL, database queues, Redis service, Nginx, Docker. |
| Frontend Approach | Inertia React single-page experience with 38 page components, reusable UI components, Axios, Recharts, and Tailwind styling. |
| Backend Approach | Laravel controllers, Form Requests, Eloquent models, services, observers, queued jobs, scheduled commands, and middleware. |
| Database Approach | Relational MySQL schema with foreign keys, soft deletion where needed, polymorphic request attachments, and Spatie RBAC tables. |
| API / Integration Requirement | Yes — FLSS HMAC-signed outbound API and Sanctum-authenticated biometric ingestion API. |
| Hosting / Deployment Environment | Containerized app, Nginx, worker, scheduler, MySQL 8.4, Redis, and persistent volumes. |
| Main Technical Dependencies | Laravel Sanctum, Spatie Permission, Activity Log, Backup, Laravel PDF/Browsershot, DOMPDF, PhpSpreadsheet, barcode library, Puppeteer. |
| Technical Complexity | High — multi-source attendance reconciliation, time rules, approval state transitions, asynchronous exports, and external synchronization. |
| Technical Feasibility | Feasible with conditions — production configuration, full automated testing, security review, and operational monitoring are required. |

## Core Data Flow

| FLSS schedules / rooms | → | Faculty & schedule tables | → | Attendance reconciliation |
| --- | --- | --- | --- | --- |
| Biometric device / import | → | Biometric logs & import batches | → | Attendance records |
| Faculty requests | → | Admin approval workflows | → | Attendance / schedule overrides |
| Attendance records | → | DTR conversion service | → | PDF / ZIP output |

## Architecture Review Checklist

| Review Item | Status | Remarks |
| --- | --- | --- |
| Architecture aligned with current scope | Passed | Modules correspond to implemented faculty and admin workflows. |
| Data flow is identifiable | Passed | Services separate ingestion, reconciliation, synchronization, and DTR conversion. |
| Integration points identified | Passed | FLSS and biometric agent interfaces are explicit. |
| Database/storage requirements identified | Passed | MySQL, local/persistent storage, request evidence, exports, and backups are configured. |
| Asynchronous work identified | Passed | Imports, DTR generation, and backups use queued jobs. |
| Production observability defined | Conditional | Logs and activity records exist; alerting and metrics need formalization. |

## Technical Risks

| Risk | Possible Impact | Action Plan |
| --- | --- | --- |
| Large controllers and model classes | Higher maintenance and regression risk. | Incrementally extract business actions/services and protect behavior with tests. |
| External FLSS availability or payload changes | Schedule sync failure or stale data. | Retain retries, transactions, payload validation, logs, and endpoint monitoring. |
| Time and schedule edge cases | Incorrect late, undertime, overtime, or absence results. | Expand boundary tests for overnight, overlapping, changed, holiday, and missing-log scenarios. |
| PDF/browser runtime dependency | DTR generation failure. | Validate Chrome/Puppeteer paths and queue worker permissions in target environment. |
| Debug routes remain available | Unnecessary environment information exposure. | Remove or restrict debug routes before production release. |

## Technical Design Decision

| Decision Item | Details |
| --- | --- |
| Review Result | Approved with revisions before production |
| Required Revisions | Complete full test execution, resolve frontend warning, restrict debug routes, confirm secrets and SSL settings, and conduct UAT/security review. |
| Tech Lead Recommendation | Proceed to structured QA/UAT after remediation. |
| Reviewed By / Date | Repository-derived review; formal reviewer and date pending. |

# 10. Security, Privacy, and Compliance Review

## Security and Privacy Checklist

| Review Item | Yes / No / N/A | Remarks |
| --- | --- | --- |
| Collects personal or employee information | Yes | Names, email, faculty identifiers, phone, employment details, attendance, schedules, and evidence files. |
| Contains sensitive employment records | Yes | Attendance, lateness, undertime, requests, approvals, and DTRs. |
| Role-based access control required | Yes | Spatie roles/permissions with separate admin and web guards. |
| Audit logs required | Yes | Action middleware, activity logs, and audit log model are present. |
| API authentication required | Yes | Sanctum token, active Agent model, token ability, and throttling. |
| Data encryption required | Yes | HTTPS is forced outside local; backup encryption is configurable. Database-at-rest policy must be confirmed. |
| Data masking required | Conditional | Recommended for non-production copies and screenshots used during support. |
| Defined retention requirement | Pending | Institutional retention policy is not represented in code. |
| User consent / privacy notice required | Policy decision | Confirm under institutional and applicable privacy rules. |
| Restricted data export | Yes | DTR and backup downloads must remain permission-controlled. |

## Access Control Requirements

| User Role | Access Level | Remarks |
| --- | --- | --- |
| Super Admin / Admin | Broad administrative access | Permissions include RBAC, schedules, logs, attendance, requests, holidays, DTR, and backups. |
| HR Staff | Operational attendance access | Dashboard, attendance, DTR, biometric viewing/import, and manual attendance. |
| Head of Academic Program | Schedule and approval access | Schedules, attendance, DTR, and request review. |
| Faculty | Own records and requests | Dashboard, attendance, DTR, and own request management. |
| Biometric Agent | API push only | Token ability biometric-logs:push; inactive agents are rejected. |

## Compliance Decision

| Decision Item | Details |
| --- | --- |
| Security Review Result | Conditional pass pending formal review |
| Compliance Approval Required | Yes — institutional privacy, HR, records-retention, and IT security owners |
| Required Action Before Execution | Confirm retention, backup encryption/password, production secrets, TLS, evidence-file access, audit review, and least-privilege role assignments. |
| Reviewer Recommendation | Proceed to UAT only after security configuration checklist is completed. |

# 11. Requirements Summary

## Functional Requirements

| ID | Requirement Description | Priority | Implementation |
| --- | --- | --- | --- |
| FR-001 | Authenticate faculty and administrators through guard-specific login flows. | Must Have | Implemented |
| FR-002 | Apply role and permission checks to administrative and faculty functions. | Must Have | Implemented |
| FR-003 | Import biometric logs from CSV/XLSX and validate, deduplicate, edit, delete, and synchronize batches. | Must Have | Implemented |
| FR-004 | Accept biometric logs from authenticated device agents, up to 500 logs per request. | Must Have | Implemented |
| FR-005 | Synchronize rooms, faculty, schedules, and temporary schedules from FLSS. | Must Have | Implemented |
| FR-006 | Reconcile expected schedules with biometric and approved online attendance. | Must Have | Implemented |
| FR-007 | Allow faculty to submit schedule change, online attendance, undertime, missing-time, and manual attendance requests. | Must Have | Implemented |
| FR-008 | Allow authorized administrators to approve or reject requests. | Must Have | Implemented |
| FR-009 | Manage schedules, holidays, manual attendance, and request limits. | Must Have | Implemented |
| FR-010 | Generate individual and batch monthly DTR previews and downloadable files. | Must Have | Implemented |
| FR-011 | Create, list, and download backups. | Must Have | Implemented |
| FR-012 | Record administrative activity and expose filtered activity logs. | Must Have | Implemented |

## Non-Functional Requirements

| Requirement Type | Description |
| --- | --- |
| Performance | Use pagination, indexed queries, bulk insert, chunking, queues, and asynchronous PDF/import work for larger operations. |
| Security | Authentication, authorization, CSRF, API tokens, throttling, HTTPS, validation, and controlled downloads. |
| Availability | Container services use restart policies; queues and scheduler are separate processes. |
| Audit Trail | Administrative actions and relevant model changes should be traceable. |
| Usability | Responsive React interfaces, modals, pagination, loaders, filters, and dashboards. |
| Maintainability | Laravel conventions, services, requests, jobs, migrations, tests, and formatter are available; large classes should be reduced over time. |
| Recoverability | Daily backup cleanup and backup execution are scheduled; restore procedure must be tested. |

## Business Rules

| Rule ID | Business Rule |
| --- | --- |
| BR-001 | Only active users/administrators/agents with the required role, permission, or token ability may perform protected actions. |
| BR-002 | Approved schedule changes override original schedule details on or after their effective date. |
| BR-003 | Expected attendance prioritizes approved changes, then operational internal schedules, then official schedules. |
| BR-004 | Actual attendance uses the earliest valid IN and latest valid OUT across biometric and approved online attendance. |
| BR-005 | Holidays return a Holiday status and do not require normal attendance. |
| BR-006 | A five-minute grace period is applied before an attendance is classified as late. |
| BR-007 | Duplicate biometric events are ignored using biometric ID, datetime, and log type. |
| BR-008 | Only published FLSS schedule data is synchronized. |
| BR-009 | Approved online attendance is synchronized into attendance records. |
| BR-010 | Manual attendance requests are constrained by a configurable semester limit. |

# 12. Users and Access

| User Role | Access Level | Description |
| --- | --- | --- |
| Super Admin | Full administrative permission set | System-wide configuration and operational control. |
| Admin | Full administrative permission set | Operational administration based on assigned role. |
| HR Staff | Attendance-focused operations | Attendance, DTR, imports, and manual attendance. |
| Head of Academic Program | Schedule and approval operations | Schedule maintenance, attendance review, and request decisions. |
| Faculty | Own data and requests | Views own schedule/attendance/DTR and submits own requests. |
| Agent | Machine API access | Pushes logs; no browser user interface. |

# 13. Data Requirements

| Data / File Needed | Source | Format | Owner | Remarks |
| --- | --- | --- | --- | --- |
| User and faculty master data | Local database / FLSS | Database / API JSON | Admin / external system | Faculty code, biometric ID, names, department, employment data. |
| Official and temporary schedules | FLSS / admin entry | API JSON / database | Academic administration | Day, times, room, program, course, section, units, effective dates. |
| Biometric logs | Device agent or upload | JSON / CSV / XLSX | IT / HR | Biometric ID, datetime, IN/OUT state, device ID. |
| Online attendance evidence | Faculty | Images/files + form data | Faculty / reviewer | Original filenames and detected screenshot timestamps may be retained. |
| Requests and attachments | Faculty | Database + files | Faculty / admin | Reason, requested values, status, reviewer, remarks, attachments. |
| DTR outputs | Application | PDF / ZIP | HR / Admin / Faculty | Monthly attendance and totals. |
| Backups and logs | Application | ZIP / SQL / log files | System administrator | Access and retention must be restricted. |

## Data Notes

Data quality depends on unique identifiers, accurate schedule effective dates, synchronized device clocks, valid IN/OUT states, and complete approval history. Production retention, masking, archival, and deletion rules must be approved by the institution. Test and support environments should not use unmasked production data.

# 14. Team and Resource Plan

| Role | Assigned Person | Allocation / Estimated Hours | Remarks |
| --- | --- | --- | --- |
| Delivery Lead / PM | To be assigned | To be estimated | Required for UAT, release, and closure. |
| Tech Lead | To be confirmed | To be estimated | Architecture, remediation, and release ownership. |
| Developers | Repository contributors | Historical effort not available | Backend, frontend, integration, tests, and deployment. |
| QA Tester | To be assigned | To be estimated | Functional, integration, security, and regression testing. |
| UAT Testers | Admin/HR/HAP/Faculty representatives | To be estimated | Role-based business acceptance. |
| Deployment Support | IT / infrastructure team | To be estimated | Production setup, secrets, TLS, backups, worker, and scheduler. |

## Resource Allocation Rule

Personnel cost and capacity must be based on actual hours or an approved allocation percentage. Repository history is not a substitute for an approved timesheet or costing record.

# 15. Costing Summary

## Personnel Cost

| Role | Monthly Fully Loaded Cost | Allocation % / Hours | Duration | Allocated Cost |
| --- | --- | --- | --- | --- |
| Project / Delivery Management | Not provided | Not provided | Not provided | TBD |
| Technical Lead | Not provided | Not provided | Not provided | TBD |
| Development | Not provided | Not provided | Not provided | TBD |
| QA / UAT | Not provided | Not provided | Not provided | TBD |
| Deployment / Support | Not provided | Not provided | Not provided | TBD |

## External Tools, Platforms, Infrastructure, and Third-Party Services

| Category | Provider / Tool | Purpose | Cost Basis | Cost Type |
| --- | --- | --- | --- | --- |
| Open-source software | Laravel, React, MySQL, Redis, Nginx, Docker ecosystem | Application runtime and infrastructure | License cost generally zero; operations cost applies | Build / Run |
| External service | FLSS backend API | Faculty, schedule, temporary schedule, and room synchronization | Institutional service; cost not provided | Run |
| Infrastructure | Production host, storage, database, backup storage, TLS/domain | Application hosting and recovery | Provider-dependent | Run |
| Email | Configured mail provider | Password reset and backup notifications | Provider-dependent | Run |

## Total Cost Summary

| Cost Category | Amount |
| --- | --- |
| Personnel Cost | TBD |
| External Tools / Infrastructure | TBD |
| Deployment Cost | TBD |
| Post-Deployment Support | TBD |
| Contingency Buffer | TBD |
| Total Estimated Project Cost | TBD — financial inputs are not stored in the repository |

# 16. Timeline and Milestones

| Milestone | Target Date | Owner | Status |
| --- | --- | --- | --- |
| Repository development started | February 3, 2026 | Development team | Completed |
| Core faculty/admin workflows | Not formally recorded | Development team | Substantially implemented |
| Biometric agent API | June 2026 | Development team | Implemented |
| Architecture and security review | To be scheduled | Tech Lead / IT | Pending formal approval |
| Full QA regression | To be scheduled | QA | Pending |
| UAT | To be scheduled | Project Owner / UAT team | Pending |
| Production readiness and deployment | To be scheduled | Deployment owner | Pending |
| Handoff and closure | After monitoring period | PM / Project Owner | Pending |

# 17. Execution and Sprint Management

## Sprint Information

| Sprint / Phase | Period | Goal | Status |
| --- | --- | --- | --- |
| Foundation | February–March 2026 | Core schema, authentication, schedules, attendance, and initial workflows. | Completed / evolved |
| Requests and reporting | March–April 2026 | Approval workflows, evidence, attendance corrections, and DTR output. | Completed / evolved |
| Operations and integration | April–May 2026 | RBAC, activity logs, backups, FLSS sync, online evidence validation, deployment. | Completed / evolved |
| Device-agent ingestion | June 2026 | Sanctum agent tokens and biometric push API. | In active validation |

## Sprint Task Summary

| Task ID | Task Description | Assigned To | Status | Remarks |
| --- | --- | --- | --- | --- |
| T-001 | Complete production security and environment review. | Tech Lead / IT | To Do | Includes debug routes, secrets, TLS, backups, and access. |
| T-002 | Execute full PHP test suite in a complete development environment. | Development / QA | Blocked in current environment | PHPUnit executable is absent from installed vendor binaries. |
| T-003 | Resolve duplicate JSX className warning. | Frontend developer | To Do | Build succeeds with warning. |
| T-004 | Conduct role-based UAT and sign-off. | Project Owner / UAT testers | To Do | Must cover all major role workflows. |

# 18. Developer Scorecard Summary

| Developer / Contributor | Evidence | Summary | Remarks |
| --- | --- | --- | --- |
| Christian R. Gomelan | Repository contribution history | Major contributor across features and integration work. | Formal performance scoring not available. |
| Tyron Bechayda | Repository contribution history | Major contributor including initial project and biometric API work. | Formal performance scoring not available. |
| Dan Jaspher Delvo | Repository contribution history | Major contributor including deployment, refactoring, validation, and ingestion work. | Formal performance scoring not available. |
| Other contributors | Repository history | Additional fixes and support contributions. | Use project records for official assessment. |

Git commit counts indicate activity, not productivity or quality. Official scorecards require agreed sprint commitments, review data, defects, and team context.

# 19. Test Strategy and Quality Control

## Testing Scope

| Testing Area | Included? | Remarks |
| --- | --- | --- |
| Functional Testing | Yes | 26 feature test files and 3 unit test files are present. |
| UI / Build Testing | Partial | Production Vite build passed June 18, 2026; one duplicate JSX attribute warning remains. |
| Data Validation Testing | Yes | Validation tests include biometric ingestion limits and payload cases. |
| Access / Permission Testing | Yes | RBAC access and management tests are present. |
| Integration Testing | Partial | Import, external schedule, backup, and PDF template tests exist; target environment validation remains required. |
| Regression Testing | Pending execution | The full PHP suite could not run because the installed vendor tree lacks PHPUnit binaries and the Artisan test command. |
| Performance Testing | No evidence | Define batch, API, import, dashboard, and PDF performance targets. |
| Security Testing | Partial | Authentication/authorization tests exist; formal vulnerability and configuration review is pending. |

## Test Scenarios

| Test Scenario | Expected Result | Actual Result | Status | Remarks |
| --- | --- | --- | --- | --- |
| Production frontend build | Bundle generated successfully | Build generated successfully | Passed with warning | Duplicate className in Admin/AttendanceImports.jsx. |
| Faculty schedule day ordering | Monday–Sunday ordering and Sunday normalization | All Node assertions passed | Passed | Executed June 18, 2026. |
| PHP automated suite | All feature/unit tests execute | Runner unavailable in current vendor installation | Pending | Run after complete Composer dev install. |
| Biometric API | Auth, validation, deduplication, errors, and queue behavior pass | Test file present | Pending execution | High-priority regression area. |
| DTR PDF/ZIP | Accurate monthly output and downloadable files | Tests and implementation present | Pending target validation | Requires browser/PDF runtime verification. |

## Quality Control Checklist

| QC Item | Status | Remarks |
| --- | --- | --- |
| Approved scope followed | Conditional | Repository scope is implemented; formal signed scope is unavailable. |
| Critical functions working | Pending full regression | Build succeeds and tests exist. |
| Data output accurate | Pending UAT | Attendance and DTR rules require representative institutional data. |
| User roles and access working | Pending UAT | Permission middleware and RBAC tests are present. |
| No critical bugs remain | Not yet confirmed | Complete regression and security review first. |
| Output ready for UAT | Conditional | Address known warning and complete environment/test setup. |

## Testing Decision

| Decision Item | Details |
| --- | --- |
| QA Result | Conditional pass for continued testing; not a production sign-off |
| Critical Issues | No critical issue proven by this review; full test execution was not available. |
| Required Fixes Before UAT | Restore complete dev dependencies, run PHP tests, resolve build warning, and prepare seeded UAT data. |
| QA Recommendation | Proceed to controlled QA after remediation, then formal UAT. |

# 20. Risk Register

| ID | Risk Description | Impact | Probability | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-001 | Incorrect attendance from time/schedule edge cases | High | Medium | Boundary tests, UAT datasets, approval audit, and calculation review. | Tech Lead / QA | Open |
| R-002 | FLSS unavailable or changes payload | High | Medium | Retries, health checks, transactions, logging, and contract monitoring. | Integration owner | Open |
| R-003 | Unauthorized access to attendance or evidence | High | Medium | Least privilege, TLS, file access review, token rotation, and audit monitoring. | IT Security | Open |
| R-004 | Queue/scheduler not running | High | Medium | Service health checks, process monitoring, retry review, and failed-job alerting. | Infrastructure | Open |
| R-005 | Backup cannot be restored | High | Low/Medium | Encrypted backups, restore drills, off-host copy, and retention verification. | Infrastructure | Open |
| R-006 | Large classes slow maintenance | Medium | High | Incremental refactoring and regression tests. | Tech Lead | Open |

# 21. Issue Log

| Issue ID | Issue Description | Impact | Owner | Target Resolution | Status |
| --- | --- | --- | --- | --- | --- |
| I-001 | PHP test runner unavailable in the current installed vendor binaries. | Full regression result cannot be confirmed. | Development | Before QA sign-off | Open |
| I-002 | Duplicate className attribute reported in Admin/AttendanceImports.jsx. | Build warning and maintainability concern. | Frontend developer | Next code cleanup | Open |
| I-003 | Debug header routes are present in web routes. | Potential production information exposure. | Tech Lead | Before release | Open |
| I-004 | Project ownership, dates, costs, and sign-offs are not recorded in the repository. | Governance and closure cannot be completed. | PM / Project Owner | Before UAT | Open |

# 22. Decision Log

| Date | Decision Made | Reason | Decided By |
| --- | --- | --- | --- |
| Repository implementation | Use Laravel with Inertia React. | Server-side Laravel conventions with a modern SPA-like frontend. | Project team |
| Repository implementation | Use separate admin and web guards with role/permission controls. | Different user populations and access requirements. | Project team |
| Repository implementation | Use Sanctum machine agents for biometric pushes. | Authenticated, revocable, ability-scoped device integration. | Project team |
| Repository implementation | Use queued jobs for DTR, imports, and backups. | Avoid blocking web requests during long operations. | Project team |
| June 18, 2026 review | Classify release readiness as conditional. | Build succeeds, but full PHP regression, security review, and UAT are pending. | Repository-derived review |

# 23. Change Request Log

| Change ID | Requested Change | Reason | Impact on Scope / Cost / Timeline | Status |
| --- | --- | --- | --- | --- |
| CR-001 | No formal project change request records found. | — | Use Git history and issue/PR records as supporting evidence only. | N/A |
| CR-002 | Recommended: production hardening and test remediation work package. | Release readiness. | Small-to-medium timeline impact; cost requires estimation. | Recommended |

# 24. Communication Plan

| Audience | Communication Type | Frequency | Owner | Channel |
| --- | --- | --- | --- | --- |
| Project Owner / Management | Status, risks, decisions, and readiness | Weekly | PM | Email / meeting / project tracker |
| Development Team | Sprint sync, blockers, code review | Daily / as needed | Tech Lead | Meeting / chat / GitHub |
| QA / UAT Testers | Test scope, environment, defects, retest | Before and during testing | QA Lead / PM | Test tracker / email / meeting |
| IT / Infrastructure | Deployment, secrets, backup, monitoring | Before release and during support | Tech Lead | Runbook / ticket / meeting |
| Faculty and Admin End Users | Training, release advisory, support process | Before deployment and as needed | Project Owner / Support | Email / orientation / user guide |

# 25. UAT Plan and Sign-Off

## UAT Details

| Item | Details |
| --- | --- |
| UAT Start / End Date | To be scheduled |
| UAT Owner | To be assigned by the Project Owner |
| UAT Testers | Representatives for Super Admin/Admin, HR Staff, Head of Academic Program, Faculty, IT/device operations |
| Testing Environment | Staging environment with anonymized or approved representative data and functioning queue/scheduler/PDF runtime |

## UAT Test Summary

| Test Scenario | Expected Result | Actual Result | Status | Remarks |
| --- | --- | --- | --- | --- |
| Faculty login, dashboard, schedule, attendance, DTR | Own data is accurate and accessible | Not yet recorded | Pending | Include multiple employment/schedule patterns. |
| Faculty requests and attachments | Valid requests submit, filter, cancel, and display evidence | Not yet recorded | Pending | Include conflict and invalid file cases. |
| Admin approvals | Decisions update records and audit history correctly | Not yet recorded | Pending | Verify permission boundaries. |
| Biometric import/API and reconciliation | Valid logs produce correct attendance; duplicates/errors are reported | Not yet recorded | Pending | Include missing faculty and mixed date formats. |
| DTR preview/export | Monthly totals and PDFs match approved attendance | Not yet recorded | Pending | Compare against manually verified samples. |
| Backup and recovery | Backup is created, downloaded, and restorable | Not yet recorded | Pending | Restore drill required. |

## UAT Sign-Off

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| UAT Owner |  | Pending |  |
| Project Owner |  | Pending |  |
| Delivery Lead / PM |  | Pending |  |

# 26. Release and Rollback Readiness

## Release Readiness Checklist

| Checklist Item | Status | Remarks |
| --- | --- | --- |
| UAT passed and signed off | Pending | No sign-off evidence available. |
| Full automated regression passed | Pending | Complete Composer dev environment and run test suite. |
| Critical bugs fixed | Pending confirmation | Resolve known warning and complete defect triage. |
| Production environment ready | Partial | Docker configuration exists; target configuration must be verified. |
| User access prepared | Pending | Confirm roles, permissions, accounts, and agent tokens. |
| Data prepared / migrated | Pending | Confirm FLSS sync, faculty mappings, schedules, holidays, and initial logs. |
| Backup and restore tested | Pending | Backup schedule exists; restore drill not evidenced. |
| Monitoring plan prepared | Pending | Define process and alerts for app, queue, scheduler, database, disk, and integrations. |

## Rollback Plan

| Rollback Item | Details |
| --- | --- |
| Rollback Trigger | Critical authentication, data corruption, attendance calculation, migration, integration, or availability failure. |
| Backup Prepared | Required immediately before release. |
| Previous Version Available | Retain previous container image/source revision and compatible database backup. |
| Rollback Owner | Deployment owner / Tech Lead — to be named. |
| Estimated Rollback Time | To be established during deployment rehearsal. |
| Communication Plan | Notify Project Owner, IT, HR/admin users, and affected faculty; record incident and recovery status. |

## Release Decision

| Decision Item | Details |
| --- | --- |
| Release Readiness Result | Not ready for formal production sign-off |
| Rollback Plan Available | Draft available; rehearsal and ownership pending |
| Deployment Recommendation | Hold production deployment until QA, UAT, security, backup restore, and monitoring checks are complete. |
| Approved By / Date | Pending |

# 27. Deployment Plan

| Item | Details |
| --- | --- |
| Deployment Date | To be scheduled |
| Deployment Owner | To be assigned |
| Deployment Environment | Docker Compose: app, Nginx, queue worker, scheduler, MySQL 8.4, Redis |
| Release Version | To be tagged after approval |
| Deployment Scope | Application code, built frontend assets, migrations, configuration/secrets, storage volumes, worker, scheduler, backup disk, and TLS/reverse proxy. |
| Rollback Plan Required | Yes |
| User Communication Sent | Pending |

## Pre-Deployment Checklist

| Checklist Item | Status |
| --- | --- |
| Approve release scope and tagged revision | Pending |
| Set production environment variables and secrets | Pending |
| Build frontend and install optimized production dependencies | Pending release run |
| Run migrations and verify database backup | Pending |
| Verify storage permissions and public storage link | Pending |
| Start Nginx, app, worker, scheduler, MySQL, and Redis services | Pending |
| Verify health endpoint, authentication, queue, scheduler, FLSS, mail, PDF, and backup | Pending |
| Run smoke tests and confirm user communication | Pending |

# 28. Handoff Document

| Handoff Item | Details |
| --- | --- |
| Final Output Delivered | Application repository and this project documentation; production release pending. |
| Business Owner | To be confirmed |
| System Owner | To be confirmed |
| Support Owner | To be confirmed |
| Access List Shared | Pending |
| User Guide Shared | Not found in repository |
| Admin Guide Shared | Not found in repository |
| Known Limitations | Formal test/UAT evidence pending; environment-dependent PDF/queue/backup functions; external API dependency; large service/controller/model classes. |
| Pending Enhancements | Production hardening, monitoring, restore testing, performance testing, documentation, and incremental refactoring. |
| Support Process | Define ticket channel, severity levels, escalation, response times, and responsible team. |

## Handoff Confirmation

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| Project Owner |  | Pending |  |
| Support Owner |  | Pending |  |
| Delivery Lead / PM |  | Pending |  |

# 29. Post-Deployment Monitoring

| Monitoring Item | Owner | Status | Remarks |
| --- | --- | --- | --- |
| Application and Nginx availability | Infrastructure | Pending | Monitor health endpoint and HTTP error rates. |
| Queue and failed jobs | Infrastructure / Development | Pending | Monitor import, DTR, and backup jobs. |
| Scheduler execution | Infrastructure | Pending | FLSS sync and backup jobs must run at configured times. |
| FLSS API synchronization | Integration owner | Pending | Review reachability, publish status, transaction errors, and stale data. |
| Database, disk, and backup health | Infrastructure | Pending | Capacity, backup age, archive integrity, and restore readiness. |
| Authentication, permission, and audit anomalies | IT Security / Admin | Pending | Review failed access, token use, and sensitive actions. |
| User feedback and calculation defects | Support / QA | Pending | Prioritize attendance and DTR discrepancies. |

## Monitoring Period

| Item | Details |
| --- | --- |
| Start Date | Deployment date |
| End Date | Recommended: at least 30 days after production launch |
| Support Duration | To be agreed |
| Critical Issues Found | To be recorded |
| Ready for Closure | Pending monitoring and acceptance |

# 30. Project Closure

## Closure Criteria

| Criteria | Status |
| --- | --- |
| Approved project scope delivered | Pending formal confirmation |
| UAT completed and approved | Pending |
| Deployment completed | Pending |
| Handoff completed | Pending |
| No critical issues remain | Pending QA and monitoring |
| Project owner accepted delivery | Pending |
| Documentation completed | Draft completed; owner review pending |

## Closure Summary

The repository contains a broad faculty attendance solution with admin and faculty portals, schedule and attendance reconciliation, biometric and online attendance inputs, request approvals, DTR generation, RBAC, activity logging, backup operations, external schedule synchronization, and container deployment assets. The project should remain open until formal QA, UAT, security approval, production deployment, handoff, and post-deployment monitoring are completed.

## Lessons Learned

| What Went Well | What Needs Improvement | Action for Future Projects |
| --- | --- | --- |
| Strong feature coverage, clear role separation, multiple ingestion channels, queued reporting, deployment assets, and an expanding automated test set. | Governance records, formal requirements, complete test execution, production monitoring, class size, and release documentation. | Maintain documentation from project start, define acceptance metrics, enforce CI, keep business logic in focused services, and rehearse backup/rollback before release. |

## Final Sign-Off

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| Project Owner |  | Pending |  |
| Delivery Lead / PM |  | Pending |  |
| Tech Lead |  | Pending |  |
| Final Approver |  | Pending |  |

End of document — generated from repository state reviewed on June 18, 2026.